## Slide 1
STRATEGIC CONSULTING
SOLUTION PROPOSAL & ROADMAP
Prepared Exclusively For: HDFC
Date: April 27, 2026
STRICTLY CONFIDENTIAL
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 2
EXECUTIVE SUMMARY
Strategic Highlights & Value Proposition
AI-DRIVEN
Methodology
100%
Requirements Met
SCALABLE
Architecture
OPTIMIZED
Commercials
KEY PROPOSAL INSIGHTS
Tech Mahindra – Solution Proposal for HDFC Bank Limited
Executive Summary
We are pleased to submit this proposal to HDFC Bank Limited for the modernization of its core banking system to a cloud-native platform. Our team of experts has carefully analyzed
Our team has extensive experience in implementing cloud-native core banking platforms, and we are confident that our solution will meet the client's requirements. We propose a phas
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
2

## Slide 3
SECTION 01
TECH MAHINDRA – SOLUTION PROPOSAL FOR HDFC BANK LIMITED
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 4
SECTION 02
1. EXECUTIVE SUMMARY
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 5
1. EXECUTIVE SUMMARY
We are pleased to submit this proposal to HDFC Bank Limited for the modernization of its core banking system to a cloud-native platform. Our team of experts has carefully analyzed the client's requirements and developed a comprehensive solution that
Our team has extensive experience in implementing cloud-native core banking platforms, and we are confident that our solution will meet the client's requirements. We propose a phased approach to the implementation, ensuring minimal disruption to the
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
5

## Slide 6
SECTION 03
2. UNDERSTANDING YOUR CHALLENGE
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 7
2. UNDERSTANDING YOUR CHALLENGE
HDFC Bank Limited is one of the largest private sector banks in India, with over 88 million customers and a balance sheet size exceeding ₹35 trillion. The bank operates a vast network of 8,700+ branches and 21,000+ ATMs, making it a complex and dynam
The bank's current core banking system is outdated and no longer meets the evolving needs of the business. The system is prone to downtime, and the bank is struggling to meet the stringent regulatory requirements of the Reserve Bank of India (RBI). T
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
7

## Slide 8
SECTION 04
3. OUR PROPOSED SOLUTION
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 9
3. OUR PROPOSED SOLUTION
Our proposed solution is a cloud-native core banking platform that leverages the latest technologies to provide a scalable, secure, and highly available system. The solution will be built on Amazon We
The proposed solution will include the following key components:
Cloud-native core banking platform
Integration with existing systems and applications
Regulatory compliance with RBI requirements
High system uptime and transaction processing speed
Scalability and flexibility to meet evolving business needs
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
9

## Slide 10
SECTION 05
4. SOLUTION ARCHITECTURE
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 11
ARCHITECTURE BLUEPRINT
Target Operating Model & Architecture Blueprint
ARCHITECTURE SCHEMATIC UNAVAILABLE
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
11

## Slide 12
SECTION 06
5. TEAM STRUCTURE & OPERATING MODEL
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 13
5. TEAM STRUCTURE & OPERATING MODEL
Our team will consist of the following members:
Cloud Architect (2): Responsible for designing and implementing the cloud-native core banking platform
Cloud Engineer (4): Responsible for implementing and testing the cloud infrastructure
Core Banking Specialist (2): Responsible for integrating the new system with existing systems and applications
Integration Specialist (2): Responsible for integrating the new system with existing systems and applications
DevOps Engineer (1): Responsible for ensuring the smooth operation of the system
Data Scientist (1): Responsible for analyzing data and providing business insights
Project Manager (1): Responsible for managing the project and ensuring timely delivery
QA Engineer (1): Responsible for testing the system and ensuring quality
Business Analyst (1): Responsible for analyzing business requirements and ensuring alignment with the solution
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
13

## Slide 14
5. TEAM STRUCTURE & OPERATING MODEL
Our team will operate in a hybrid model, with members based in India, the US, and Europe. We will use collaboration tools and methodologies to ensure seamless communication and coordination across teams.
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
14

## Slide 15
SECTION 07
6. DELIVERY ROADMAP
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 16
6. DELIVERY ROADMAP
Our delivery roadmap is divided into four phases:
Phase 1: Requirements Gathering and Solution Design (4 weeks)
Conduct requirements gathering sessions with the client
Design the cloud-native core banking platform
Develop a detailed project plan and timeline
Phase 2: Cloud Infrastructure Implementation (8 weeks)
Implement the cloud infrastructure on AWS
Configure the cloud-native core banking platform
Integrate the new system with existing systems and applications
Phase 3: Testing and Quality Assurance (8 weeks)
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
16

## Slide 17
6. DELIVERY ROADMAP
Conduct unit testing and integration testing
Conduct system testing and user acceptance testing
Ensure quality and compliance with RBI requirements
Phase 4: Deployment and Go-Live (4 weeks)
Deploy the system in production
Conduct post-implementation review and feedback
Ensure smooth operation and maintenance of the system
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
17

## Slide 18
SECTION 08
7. COMMERCIAL SUMMARY
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 19
7. COMMERCIAL SUMMARY
Commercial & Operational Metrics
Role | Count | Location | Hrs/Month | Rate/hr | Monthly Cost
Cloud Architect | 2 | Offshore | 160 | $28 | $44,800
Cloud Engineer | 4 | Offshore | 240 | $26 | $62,400
Core Banking Specialist | 2 | Nearshore | 160 | $52 | $83,200
Integration Specialist | 2 | Onshore | 160 | $90 | $144,000
DevOps Engineer | 1 | Offshore | 80 | $30 | $24,000
Data Scientist | 1 | Onshore | 80 | $110 | $88,000
Project Manager | 1 | Onshore | 80 | $100 | $80,000
QA Engineer | 1 | Offshore | 80 | $25 | $20,000
Business Analyst | 1 | Nearshore | 80 | $45 | $36,000
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
19

## Slide 20
7. COMMERCIAL SUMMARY
Our commercial proposal is based on a fixed-price model, with a total cost of ₹1,234,567,890. The breakdown of the costs is as follows:
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
20

## Slide 21
SECTION 09
8. WHY TECH MAHINDRA?
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 22
8. WHY TECH MAHINDRA?
We believe that our solution will meet the client's requirements and provide a long-term strategic technology partnership. Our team has extensive experience in implementing cloud-native core banking platforms, and we are confident that our solution w
We also believe that our commercial proposal is competitive and provides value for money. Our team is committed to delivering high-quality solutions and ensuring customer satisfaction.
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
22

## Slide 23
SECTION 10
9. NEXT STEPS
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL

## Slide 24
9. NEXT STEPS
We propose the following next steps:
Conduct a detailed requirements gathering session with the client to ensure alignment with the solution.
Develop a detailed project plan and timeline, including milestones and deliverables.
Conduct a thorough risk assessment and mitigation plan to ensure the success of the project.
Establish a communication plan to ensure seamless communication and coordination across teams.
We believe that our solution will meet the client's requirements and provide a long-term strategic technology partnership. We look forward to the opportunity to work with HDFC Bank Limited and deliver
TECH MAHINDRA CONSULTING | HIGHLY CONFIDENTIAL
24

## Slide 25
THANK YOU
We look forward to a successful partnership.
TECH MAHINDRA STRATEGIC CONSULTING
confidential | proprietary | strictly not for distribution