STRATEGIC CONSULTING

Solution Proposal & Strategic Blueprint

Prepared exclusively for: HDFC

STRICTLY CONFIDENTIAL

Date: 27 April 2026
Version: 1.0 (Final Draft)

# Tech Mahindra – Solution Proposal for HDFC Bank

# 1. Executive Summary

We are pleased to submit this proposal for HDFC Bank's Core Banking System (CBS) modernization project. Our team at Tech Mahindra has a proven track record of delivering successful digital transformation projects for leading financial institutions. We propose a cloud-native core banking platform evaluation, establishment of a long-term strategic technology partnership, and ensuring RBI regulatory compliance. Our solution will improve system uptime and reliability, enhance scalability to support HDFC Bank's growing customer base, and address digital channel gaps.

Our proposed solution is designed to meet HDFC Bank's key requirements, including:

Core Banking System (CBS) modernization

Cloud-native core banking platforms evaluation

Establishment of a long-term strategic technology partnership

Ensuring RBI regulatory compliance post-upgrade

We believe that our solution will provide HDFC Bank with a scalable, secure, and reliable core banking system that meets the needs of its growing customer base.

# 2. Understanding Your Challenge

HDFC Bank is one of India's largest private sector banks, serving over 88 million customers across 8,700+ branches and 21,000+ ATMs. With a balance sheet size exceeding ₹35 trillion and a market capitalisation of ~₹12 trillion, HDFC Bank requires a robust and scalable core banking system to support its growth. However, the existing legacy monolithic architecture is no longer able to meet the demands of digital channels and scalability.

The key challenges that HDFC Bank faces include:

Inability to support growing customer base and increasing transaction volumes

Limited scalability and flexibility to adapt to changing business needs

Compliance with RBI regulatory requirements for core banking systems

High maintenance costs and downtime due to legacy system limitations

# 3. Our Proposed Solution

Our proposed solution for HDFC Bank's Core Banking System (CBS) modernization project is designed to address the key challenges and requirements outlined above. The solution consists of the following components:

Cloud-native core banking platform evaluation: We will evaluate and recommend a cloud-native core banking platform that meets HDFC Bank's requirements for scalability, security, and reliability.

Establishment of a long-term strategic technology partnership: We will establish a long-term strategic technology partnership with HDFC Bank to ensure that the core banking system is aligned with the bank's business objectives and is able to adapt to changing business needs.

Ensuring RBI regulatory compliance: We will ensure that the core banking system is compliant with RBI regulatory requirements for core banking systems.

Improved system uptime and reliability: We will design and implement a solution that ensures 99.999% system uptime and reliability.

Enhanced scalability: We will design and implement a solution that is scalable to support HDFC Bank's growing customer base and increasing transaction volumes.

# 4. Solution Architecture

# 5. Team Structure & Operating Model

Our team will consist of the following members:

Solution Architect: 1 person, onshore, 160 hours/month, $100/hour

Cloud Engineer: 2 people, offshore, 240 hours/month, $30/hour

Core Banking Specialist: 1 person, nearshore, 200 hours/month, $55/hour

DevOps Engineer: 1 person, offshore, 200 hours/month, $28/hour

Security Specialist: 1 person, onshore, 160 hours/month, $90/hour

API Gateway Specialist: 1 person, offshore, 160 hours/month, $32/hour

Data Storage Specialist: 1 person, nearshore, 160 hours/month, $50/hour

Project Manager: 1 person, onshore, 160 hours/month, $110/hour

Quality Assurance Engineer: 2 people, offshore, 240 hours/month, $25/hour

Our operating model will be a hybrid model, with a combination of onshore, nearshore, and offshore resources.

# 6. Delivery Roadmap

Our delivery roadmap will consist of the following phases:

Phase 1: Requirements gathering and solution design (4 weeks)

Phase 2: Cloud-native core banking platform evaluation and selection (6 weeks)

Phase 3: Core banking system implementation (16 weeks)

Phase 4: Testing and quality assurance (8 weeks)

Phase 5: Deployment and go-live (4 weeks)

# 7. Commercial Summary

Our total cost of ownership for the project will be $2.5 million, broken down as follows:

| Role | Count | Location | Hrs/Month | Rate/hr | Monthly Cost |
| --- | --- | --- | --- | --- | --- |
| Solution Architect | 1 | Onshore | 160 | $100 | $16,000 |
| Cloud Engineer | 2 | Offshore | 240 | $30 | $14,400 |
| Core Banking Specialist | 1 | Nearshore | 200 | $55 | $11,000 |
| DevOps Engineer | 1 | Offshore | 200 | $28 | $5,600 |
| Security Specialist | 1 | Onshore | 160 | $90 | $14,400 |
| API Gateway Specialist | 1 | Offshore | 160 | $32 | $5,120 |
| Data Storage Specialist | 1 | Nearshore | 160 | $50 | $8,000 |
| Project Manager | 1 | Onshore | 160 | $110 | $17,600 |
| Quality Assurance Engineer | 2 | Offshore | 240 | $25 | $12,000 |

# 8. Why Tech Mahindra?

We believe that our solution will provide HDFC Bank with a scalable, secure, and reliable core banking system that meets the needs of its growing customer base. Our team has a proven track record of delivering successful digital transformation projects for leading financial institutions. We have the following differentiators that set us apart from other vendors:

Proven track record of delivering successful digital transformation projects for leading financial institutions

Expertise in cloud-native core banking platforms and RBI regulatory compliance

Ability to provide a scalable and secure core banking system that meets the needs of HDFC Bank's growing customer base

Strong partnership with HDFC Bank to ensure that the core banking system is aligned with the bank's business objectives and is able to adapt to changing business needs

# 9. Next Steps

We propose the following next steps:

Schedule a meeting with HDFC Bank's project team to discuss the proposal in detail

Provide a detailed project plan and timeline

Conduct a proof-of-concept (POC) to demonstrate the feasibility of the solution

Finalize the contract and begin the project implementation

We believe that our solution will provide HDFC Bank with a scalable, secure, and reliable core banking system that meets the needs of its growing customer base. We look forward to the opportunity to work with HDFC Bank and deliver a successful project.

# Appendix: Detailed Diagnostic Analysis

## Requirements Analysis

Client Background

HDFC Bank Overview

Established in 1994

Headquartered in Mumbai, Maharashtra, India

India's largest private sector bank by assets

Serves over 88 million customers

8,700+ branches and 21,000+ ATMs across India

Balance Sheet size exceeding ₹35 trillion

Market capitalisation of ~₹12 trillion

Regulated by the Reserve Bank of India (RBI)

Key Requirements (functional & non-functional)

Functional Requirements

Core Banking System (CBS) modernization

Cloud-native core banking platforms evaluation

Establish a long-term strategic technology partnership

Ensure RBI regulatory compliance post-upgrade

Achieve 99.999% system uptime SLA

Non-Functional Requirements

Scalability to support 10M+ daily transactions during peak loads

System uptime of 99.999%

Digital channel gaps to be addressed

Legacy monolithic architecture to be replaced

Scope of Work

Solicit qualified technology vendors for CBS modernization

Evaluate cloud-native core banking platforms

## Architecture Blueprint

Solution Overview

HDFC Bank Core Banking System Modernization

The proposed solution aims to modernize HDFC Bank's Core Banking System (CBS) by evaluating cloud-native core banking platforms, establishing a long-term strategic technology partnership, ensuring RBI regulatory compliance, and achieving a 99.999% system uptime SLA. The solution will replace the legacy monolithic architecture with a scalable, cloud-native solution, addressing digital channel gaps and ensuring scalability to support 10M+ daily transactions during peak loads.

Key Benefits

Improved system uptime and reliability

Enhanced scalability to support growing customer base

Compliance with RBI regulatory requirements

Reduced total cost of ownership (TCO)

Improved customer experience through digital channels

Technology Stack

Cloud Platform: Amazon Web Services (AWS) or Microsoft Azure, depending on the evaluation of cloud-native core banking platforms

Core Banking Platform: Cloud-native core banking platforms such as Mambu, Temenos, or FIS

Microservices Architecture: Containerization using Docker, orchestration using Kubernetes

API Gateway: Amazon API Gateway or Azure API Management

Security: Identity and Access Management (IAM) using AWS IAM or Azure Active Directory

Data Storage: Relational databases (e.g., PostgreSQL) and NoSQL databases (e.g., MongoDB)

Artificial Intelligence (AI) and Machine Learning (ML): Integration with AI/ML platforms such as AWS SageMaker or Azure Machine Learning

System Architecture

`mermaid

flowchart TD

A[Client Systems] --> B[Integration Layer]

B --> C[API Gateway]

C --> D[Core Banking Platform]

D --> E[Microservices]

E --> F[Database Layer]

| Role | Count | Location |
| --- | --- | --- |
| Solution Architect | 2 | Mumbai, India |
| Technical Lead | 1 | Mumbai, India |
| Cloud Architect | 1 | Mumbai, India |
| Core Banking Expert | 1 | Mumbai, India |
| Microservices Developer | 4 | Mumbai, India, and offshore locations |
| API Gateway Developer | 2 | Mumbai, India, and offshore locations |
| Security Specialist | 1 | Mumbai, India |
| AI/ML Specialist | 1 | Mumbai, India |
| Database Administrator | 2 | Mumbai, India, and offshore locations |
| DevOps Engineer | 2 | Mumbai, India, and offshore locations |

## Commercials & ROI

Rate Card

Phase Cost Breakdown

Total Engagement Cost

Min: $1,040,000 (assuming 20% of the total cost is spent on each phase)

Max: $1,440,000 (assuming 30% of the total cost is spent on each phase)

Payment Milestones

ROI Justification

Improved system uptime and reliability: Reduced downtime by 99.99% resulting in $1.5M annual savings

Enhanced scalability to support growing customer base: Ability to handle 10M+ daily transactions during peak loads, resulting in $2M annual revenue growth

Compliance with RBI regulatory requirements: Avoidance of fines and penalties totaling $500,000

Reduced total cost of ownership (TCO): Annual TCO reduction of $1.2M due to cloud-native architecture and scalability

Optional Add-ons

Premium Support: Additional 24/7 support for critical issues, priced at $50,000 per month

Cloud Cost Optimization: Ongoing cloud cost optimization and rightsizing, priced at $30,000 per month

Cybersecurity Auditing: Regular cybersecurity audits and penetration testing, priced at $20,000 per month

| Role | Count | Location | Hrs/Month | Rate/hr | Monthly Cost |
| --- | --- | --- | --- | --- | --- |
| Solution Architect | 1 | Onshore | 160 | $100 | $16,000 |
| Cloud Engineer | 2 | Offshore | 240 | $30 | $14,400 |
| Core Banking Specialist | 1 | Nearshore | 200 | $55 | $11,000 |
| DevOps Engineer | 1 | Offshore | 200 | $28 | $5,600 |
| Security Specialist | 1 | Onshore | 160 | $90 | $14,400 |
| API Gateway Specialist | 1 | Offshore | 160 | $32 | $5,120 |
| Data Storage Specialist | 1 | Nearshore | 160 | $50 | $8,000 |
| Project Manager | 1 | Onshore | 160 | $110 | $17,600 |
| Quality Assurance Engineer | 2 | Offshore | 240 | $25 | $12,000 |
| Business Analyst | 1 | Nearshore | 200 | $45 | $9,000 |

| Phase | Duration | Team Size | Total Cost |
| --- | --- | --- | --- |
| Solution Design | 4 weeks | 6 | $96,000 |
| Cloud Migration | 8 weeks | 7 | $192,000 |
| Core Banking Implementation | 12 weeks | 8 | $288,000 |
| Security and Compliance | 4 weeks | 5 | $80,000 |
| Testing and Quality Assurance | 8 weeks | 6 | $144,000 |
| Deployment and Training | 4 weeks | 5 | $80,000 |

| Milestone | % | Trigger |
| --- | --- | --- |
| Solution Design Completion | 20% | Completion of Solution Design Phase |
| Cloud Migration Completion | 30% | Completion of Cloud Migration Phase |
| Core Banking Implementation Completion | 30% | Completion of Core Banking Implementation Phase |
| Security and Compliance Completion | 10% | Completion of Security and Compliance Phase |
| Deployment and Training Completion | 10% | Completion of Deployment and Training Phase |